## Slide 1: Change Management Plan
Date: dd/mm/yy
Project:
Sponsor:
Project Manager

## Slide 2: Contents
Goal of Change Management for [Project]
Change Management Overview
Stakeholder Adoption
Communication
Training
Change Measurement
Next Steps

## Slide 3: Goal of Change Management for [Project]
The goal for the [Project] Change Management effort is to facilitate a smooth transition to the new ways of working (process and technology) for colleagues. To accomplish this we must understand the changes, communicate the benefits, enable the end users and establish a sense of trust behind the Program's objectives and outcomes.

## Slide 4: [Project] - Key Implementation Dates
NOTE: Items in bold are major milestones with high-impact to the group.
Timing | Content to be Deployed
Mid-July 2012 | Polices
Mid-Sept 2012 | Policies & Processes Intercompany Rebills (wave 1) Transfer Pricing Legal Entity Maintenance
Late November 2012 | Processes Intercompany Rebills (wave 2) Audit Foreign Credit Collection, Reconciliation, and Retention Operations & Continuous Improvement Technical Release of Data Mart
January 1, 2013 | SAP Changes
February 2013 | Processes Intercompany Rebills (wave 3) Provision & Compliance (Cumulative Build)
Late March 2013 | Data Mart
Notes: Timing Content
Mid-July Polices
Mid-Sept Policies & Processes
Intercompany Rebills (wave 1)
Transfer Pricing
Legal Entity Maintenance
Late Nov Processes
Intercompany Rebills (wave 2)
Audit
Foreign Credit Collection, Reconciliation, and Retention
Operations & Continuous Improvement
Technical Release of Data Mart
January 1 SAP Changes
February Processes
Intercompany Rebills (wave 3)
Provision & Compliance (Cumulative Build)
Late March Data Mart

## Slide 5: Change Management Plan Overview
The Change Management Plan will focus on four key areas:
Change Measurement;
Provide insight into how the organization is adapting to the changes.
Training
Determine WHO needs to learn WHAT skills and information to perform their role.
Stakeholder Adoption
Identify WHO the changes will affect and HOW they will be impacted.
Change Management
Communication
Determine WHAT messages to communicate to which audiences and HOW.
1
2
3
4
Notes: There are 4 key areas of Change Management that we’ll be focused on for [Project]. While there is a natural progression with each piece, each will continue to evolve as we roll out different parts of the solution.
Stakeholder Adoption – First we need to determine WHO will be affected by our project (within and the overall Finance organization); once we know the “Who”, we can make sure that we account for informing each of the information that they need to know…. Which leads us to…
Change Impact Assessment – This is where we take a look at our stakeholders and analyze to what degree they will be affected. We’ll do this for each deployment: Releases of Policies, Procedures, Processes; New System Implementations, and updates to existing systems. Each time we introduce change to the business, we want to make sure we know who we’re affecting and how much so that we can provide them with the information they need to know….
Communications - Communications
Training
Change Management

## Slide 6: Stakeholder Adoption - Overview
1
Key Objectives
  Identify WHO the changes will affect and HOW they will be impacted.
  Identify the individuals affected by the [Project] deployment
  Define the impact and the degree of change for the end users (high, medium, low)
  Determine the appropriate level of engagement of each individual for each project milestone (awareness, understanding, adoption, committed).
How We Will Reach Our Goal
  Assess the needs of each stakeholder group to determine the optimal time and way to engage them determine their support needs (communication, training, coaching etc…)
  Establish a Change Agent Network to encourage 2-way communication
  Keep engagement as targeted as possible to minimize business disruption
Key Deliverables
  Stakeholder Master List
  Change Impact Assessment (progressive)
  [Project] Network
  Roadshows, Demos
  Lessons Learned
Notes: What Works From Sponsorship:
Leadership commitment and involvement, especially through communication
A simple, consistent vision about the project goals (e.g., FASST, use of compliance monitor).
Reliance on local and regional leadership (e.g., compliance training program).
Leadership sets clear expectations about what people need to do.
Leadership delivers face-to-face messages.
Challenges/Lessons Learned:
Managers and employees may not be aware of new reporting relationships.
Employees in lower levels of the organization may not be clear about finance transformation priorities.
Leadership is spread across the globe, subject to cultural and language differences making unified communication difficult.
Frequent communication from corporate leadership may lead to “communication overload,” and employees could disregard important messages.
Local leadership work on rotational schedules which leaves limited opportunities for personal communication and consistent, timely actions.
Employees lacked visibility to alignment. They are concerned about how new jobs will be assigned.

## Slide 7: Stakeholder Adoption – Change Impact Assessment (CIA)
  The purpose of the CIA is to document how each stakeholder group will be affected by a change in order to provide the appropriate communication and training to enable them to work successfully within the new business environment. This document will continue to evolve throughout the journey.
  Detailed CIA
  For each project deployment (functional and technical), an individual, detailed CIA will be completed to document the impact of that particular change.
  High-level Summary CIA
  The detailed CIAs will then be summarized into a dashboard status template, presented to leadership and communicated to the end-users as appropriate .
Detailed CIA
High-level Summary CIA
1
Notes: Attributes we will use to assess the CIA for each audience for each implementation include:
  Summary of Change Severity
  Roles Affected
  Audience Quantity
  When Does Change Occur
  Process Changes
  Application Changes
  Reporting Changes
  Responsibility Changes
  Workload Changes
  Skills & Knowledge Needed
  Communication & Training Needed
  Current Awareness
  Action Items

## Slide 8: Stakeholder Adoption – Change Impact Assessment
The following attributes will be used to assess the impact for each audience:
An additional checklist of questions will be provided to enable insight about other groups that may be indirectly involved in the changes, identify the depth of each change, and cover any gaps in technology and process changes.
1
Degree of Overall Change in Work Activity | Roles Affected (type and number of) | Tool Changes (both technology and non-technology)
Timing of Change | Process /Activity Changes | Responsibility Changes
Workload/Capacity Changes | Knowledge, Skills & Abilities Required | Reporting Changes
Communication & Training Needed | Current Awareness | Action Items
Notes: Attributes we will use to assess the CIA for each audience for each implementation include:
  Summary of Change Severity
  Roles Affected
  Audience Quantity
  When Does Change Occur
  Process Changes
  Application Changes
  Reporting Changes
  Responsibility Changes
  Workload Changes
  Skills & Knowledge Needed
  Communication & Training Needed
  Current Awareness
  Action Items

## Slide 9: Stakeholder Adoption – [Project] Network
[Project] End Users
[Project] Steward**
Change Leader*
Who
How They Will Be Involved
How They Will Be Trained
Transformation Audience will include all colleagues affected by the TT project. They will receive communication around the overall Program, benefits, the timing of activities and Go- Live information.
Frequency: Engaged around deployment activities, as needed
Stewards will serve as the focal point for their area by providing the [Project] team with input on functionality, communications, and Go Live activities. There will be regular [Project] Network Meetings.
Frequency: Monthly meetings, additional deployment touch points
Change Leaders will serve as communicators to the Audience and cascade messages down to their group. They will let their groups know how the changes will specifically affect their area and the benefits these changes bring.
Frequency: Monthly Leadership Team touch points
While the entire group may not be directly affected by all changes, they will still need to be educated on what will change when implementations go live. We will do this through communications, [Project] Stewards, training, and the website.
Stewards will receive classroom training on the job-specific tasks they will need to perform. They will also have all [Project] project updates, meetings, communications and training materials on the website. They will serve as super users for the group.
Change Leaders will be provided status of project progress, which messages to cascade, and how to keep their group informed. They will be advised of key messages and recommended ways to reach their audience.
* Recommended that Change Leaders are the Leadership Team members
** Recommended to leverage existing Change Agent Network members as Stewards
1
Notes: Leverage the existing Finance Change Agent Network and use that forum to provide TT messaging to the broader Finance audience.

## Slide 10: Stakeholder Adoption – [Project] Network
[Project] Project Team
Project Team cascades messages about:
* Program Benefits * Timing * Process Changes
* Testing Status * Technology Changes * Training
Stewards provide [Project] team with input on Business Readiness activities and updates on end user feedback
Stewards cascade messages about [Project] to their team members and colleagues
[Project] End Users
Leadership
Team
[Project] End Users will receive project messages around benefits, changes, post go-live help and other project activities as appropriate.
The Leadership Team will be kept informed of progress and will be provided key messages to cascade to their specific functional areas.
Leadership Team will provide project with periodic feedback and guidance
[Project] Network (Stewards)
End users share feedback, concerns and challenges and maintain an open dialogue with the Stewards
[Project] End Users will participate in pulse point surveys and provide feedback, to the [Project] project Team
1

## Slide 11: Stakeholder Adoption – Previews/Demos
To enable stakeholder adoption, it will be important to share the progress the [Project] team is making with affected end users. A preview of the process and system changes will be provided at the earlier phases of the project in a roadshow format. This will enable stakeholders to gain an initial awareness and understanding of the changes taking place.
Technical & Functional Workshops
Gather requirements & information
Previews/ Demos
Provide users with an idea of what to expect from upcoming changes
End User Training
Provide detailed instruction on how to perform the new functionality
1

## Slide 12: Communication - Overview
Overall Communication Strategy
  To build and maintain an ongoing awareness of the upcoming [Project] changes, through timely and tailored messaging, for each step in the [Project] journey.
Key Messaging Guidelines
  Target relevant messaging to appropriate audiences
    Appropriate level of detail will be determined by each group’s degree of impact (includes non- user groups)
  Plan for VP of to address high-impact messages, the Leadership team to communicate functional- or regional-specific messaging and [Project] team for status, logistics, details and events
  Use available communication vehicles whenever possible to deliver specific types of information in already accessible methods
  Leverage standard templates to communicate with a consistent company look and feel
  Partner with Corporate Communication group when appropriate
  Elaborate on how [Project] fits into the bigger picture of the overall Finance Transformation
  Promote two-way communication on an ongoing basis and encourage stakeholders to contact the project team and their Stewards with any questions or concerns
2

## Slide 13: Communication – Vehicles for Messaging (1 of 2)
Communication Vehicle | Audience | Frequency | Purpose / Messaging
Email – From VP of (Alex) | All TT Stake-holders | Quarterly – align to medium impact milestones (quarterly) | Enables leadership to connect directly with end users; Address recent & upcoming changes
Email - Cascade from Leadership (Directors) | Functions; Partners | Monthly – align to medium impact milestones | Allows leadership to connect directly with end users; provides high visibility to message Keeps Partners informed of relevant messages
Email – Project Announcements | Functions & Individuals; Partners | As Needed – align to low impact milestones | Informs affected Functions and individuals about specific changes Utilizes existing email options (Policy Announcements, intranet announcements, etc)
In-Person Meetings / Conference Calls | Functions | Monthly | Directors to keep Functions informed about upcoming changes that will impact their group or individual jobs Targeted messaging to group and Q&A
Webcasts | All TT Stake-holders | Every 4-6 weeks – align to high impact milestones | Enables leadership to connect directly with end users on a personal level Provides high visibility to messaging Keeps informed of all Finance Transformation activities (“Big Picture”)
2
Notes: Cascading messages delivered by leaders close to employees – employees gain a lot from direct interaction.
Explanation to employees of, “What this means to me,” followed up by managers (e.g., country managers sending reminders to attend policy training).
Face-to-face interaction, when possible, and “push” not “pull” virtual communication such as required participation in discussion forums.
Create a single repository of all communications on a publicized website (e.g., the Transformation website and the website).
To establish consistency, there will be timing standards set for events throughout the process:
  Use of ’s logos and templates, if available
  Invitations will be sent out two weeks prior to meetings or events
  An event reminder will be sent one week prior to meetings or events
  A feedback survey will be sent out 1-2 days after the event, if necessary

## Slide 14: Communications – Vehicles for Messaging (2 of 2)
Communication Vehicle | Audience | Frequency | Purpose / Messaging
Training Invites | Functions & Individuals | As Needed | Announce upcoming training sessions, as needed
Training Follow up Emails | Functions & Individuals | As Needed | Direct attendees to training materials Enable attendees to share feedback
Feedback Surveys | All TT Stake-holders | As Needed – align to high impact milestones and training sessions | Enable employees to share how they are adjusting to the changes that are happening to their group Post Training Surveys to measure effectiveness Project Pulse Surveys to measure change acceptance
Focus On Finance Newsletter | All Finance | As Needed – align to high impact milestones | Provide Finance an insight into Transformation progress Recognize key contributors within
Intranet Site | Global | Every 1-2 weeks | Update the page on project status & materials Include announcements on Finance page for major milestones
Signage at sites | Global | As Needed – around high impact system changes | Define “Who to Contact for Help” table tents Announce upcoming major changes using posters
2
Notes: To establish consistency, there will be timing standards set for events throughout the process:
  Use of ’s logos and templates, if available
  Invitations will be sent out two weeks prior to meetings or events
  An event reminder will be sent one week prior to meetings or events
  A feedback survey will be sent out 1-2 days after the event, if necessary

## Slide 15: Communication – Leverage Existing Materials
Communication
  IT Announcements (email template; specific distribution lists)
  Announcements (email template; specific distribution lists)
Newsletters/Websites
  Focus On Finance (newsletter to global finance)
  Inside The News (newsletter for internal website)
  Inside Baker-Hughes (intranet site)
2

## Slide 16: Training - Overview
Overall Training Strategy
  For each deployment within the [Project] program, the directly affected end users will be provided with training to enable an understanding of process and system changes and prepare them to work within this new business environment. Individuals will be provided an opportunity to learn the skills necessary to perform their jobs successfully.
Training Approach
  For each deployment:
    the training needs will be assessed,
    the courses and content will be defined and delivered
    comprehensive training sessions will be conducted for each user group.
Key Training Methods Will Include:
  Instructor-Led Training for each deployment:
    Process/Policy/Procedure changes
    System-related changes
  Job Aids
  End User Support
  Online help
3

## Slide 17: Training – Activities
Curriculum
Define the training courses, delivery methods, course durations and intended audiences. Includes mapping of the curriculum to jobs
Training Materials
    Develop instructor-led training materials including PowerPoint presentations, Quick Reference Guides and Job Aids.
Training Design
    Prepare a detailed outline of each course that includes an agenda, course objectives, key concepts, course duration, and storyboard
Training Delivery
Conduct classroom and virtual training sessions with end users
On Line Help
Post Training Material
Needs Assessment
    Complete analysis to determine what is needed to deliver successful training to the appropriate user groups
Training Support
Coordinate floorwalkers & virtual support
Deployment
Train-the-Trainer
Prepare trainers to facilitate training
For each deployment (process release or system implementation) the following approach will be leveraged:
Logistics
Create training schedule, book rooms, register courses and track attendance
3
Notes: Best Practices:
Instructor-led training is effective for teaching about new processes and technology
Offering self-paced training options through Web-Based Training in LearnLink allows for a broad audience to receive training (e.g. systems training recently developed for SAP and AER).
Providing flexible training schedules.
Tracking progress through LearnLink – Based on complexity, is this something that we can leverage? Or should we track schedules and attendance separately? How can employees be sure to “receive credit” for their training and credentials?

## Slide 18: Training – Delivery Vehicle
Type of Change | Delivery Method | Purpose | Delivery Specifics
Process & Procedure Changes | Instructor-led Training (classroom) | Process changes are complex and require an understanding of hand-offs, roles/responsibilities, and ways of working among groups. | Offer interactive learning environment where those affected by a process change can understand how their role will be affected and how those before and after their step will change Include all direct and indirect stakeholders involved in the process, its inputs, and the outputs Use business scenarios bring the changes to life for the audience Information will include: As-Is Process/Procedure, To-Be Process/Procedure, Change Impacts, Benefits, and Roles & Responsibilities Training Materials (Operating Procedures, Job Aids) Use live web-conferencing for sessions outside of Houston
System Changes | Instructor-led Training (classroom) | Provide instruction on how to use the updated system and then allow audience a change for hands-on learning. | Learning concept should be interactive and hands-on: Tell Me: explain what is changing, why it is changing, and how to perform their task in the system. Try Me: provide training environment for users to practice their tasks in the system prior to go live. Use business scenarios to show users when to expect changes to happen in the system Information will include: Change Impacts, Benefits, Roles & Responsibilities, and System Training Training Materials (Operating Procedures, Job Aids) Use live web-conferencing for sessions outside of Houston
We recommend different approaches to Instructor-Led Training based on the types of changes the business is being prepared for:
3

## Slide 19: Change Measurement - Overview
Throughout the [Project] journey, feedback will be collected from the Program stakeholders to measure how they are managing and accepting the business changes being implemented from both a long-term and short-term perspective.
Measurement Approach
  Short-term: Business Readiness
  Long-term: Transformational Change
Key Change Measurement Methods will include:
  Direct Surveys to Stakeholders
  Feedback from [Project] Network
  Feedback from Communication Vehicles
Key Measurement Tools include:
  ChangeTracking
  SurveyMonkey – Pulsepoint Surveys
4

## Slide 20: Change Measurement – Types and Tools
A 2-tier Change Measurement Approach is Recommended:
Pre-implementation / Business Readiness
Purpose: Measure how prepared and ready the business is for each upcoming change
Tactic: Use SurveyMonkey, an online survey tool, to measure how prepared and ready the affected employees are for the upcoming change
Frequency: Conduct a pulsepoint survey (to affected individuals only) around each of the eight project milestones over the next nine months (pre- and post-implementation)
Transformational Change
Purpose: Measure and track the behavioral/ attitudinal changes within the organization
Tactic: Use ChangeTracking to compare against industry benchmarks, identify strengths and weaknesses of specific segments and formulate an action plan to better enable success
Frequency: Conduct every 6 months (2 cycles over next 12 months)
4

## Slide 21: Change Management – Summary of Activities
Curriculum
Develop Training
Materials
Training Design
Documents
Training Delivery
On Line Help
Training Support
Deployment
TTT
TRN Needs
Assessment
Change Impact
Assessment
Identify
Stakeholders
Stakeholder Adoption
Communications
For each implementation, a similar pattern of Change Management activities will be conducted
Training Logistics
Change Measurement
Preview Demos
4

## Slide 22: Next Steps for Change Management
Stakeholder Adoption
  Confirm stakeholders involved directly and indirectly with [Project]
  Identify Steward contacts within each functional and geographical group
  Identify stakeholders affected by September process changes
Communication
  Gather feedback from business groups about communication preferences (vehicles, timing, frequency)
  Draft invites for upcoming functional and technical workshops
  Draft communications for policy changes
Training
  Gather feedback from business groups about training preferences (delivery method, timing, etc)
  Determine training logistics and curriculum for September process changes (August)
Change Measurement
  Develop questions for baseline Business Readiness Survey
  Develop questions for Transformation Survey